High-level workflow

- Pre-Approval / Packet Build

- Attorney Review (conditional)

- Exception Approval (conditional)

- Contract Office Review

- BOE Approval Tracking

- Finalization & Filing

- Annual Review Cycle (separate automated loop)

STAGE 1: Pre-Approval – Develop Packet

Automation ideas

- SharePoint metadata enforces Yes/No fields

- Power Automate prevents submission if:

  - Required fields are “No”

  - Required documents missing

Outcome:
Packet marked “Ready for Attorney Review” or “Complete – No Attorney Review Required”

STAGE 2: Attorney Review (Conditional)

Power Automate Approval:

- Single approver (Attorney)

If “Edits Required”:

- Auto-assign back to Supervisor

- Status = Vendor Revision Required

- If “Exceptions” = Yes:

- Auto-route to exception approver

STAGE 3: Vendor Signature & Cover Sheet

Owner: Supervisor / Contract Office

Required confirmations (metadata):

- Vendor signature complete

- Vendor Contract Cover Sheet uploaded

- Quality control checklist complete:

  - Data privacy confirmed

  - Scope confirmed

  - Pricing confirmed

Packet must include:

- Contract / ICCA

- Attorney approval

- Exceptions + approval (if applicable)

- Insurance certificate

- W-9

- Verification BOCES named correctly

Automation ideas

- Checklist-style SharePoint columns

- Packet cannot move forward unless all = Yes

STAGE 4: Contract Office Flow

Owner: Contracts Office

Triggered by:

- Notification when packet becomes “Complete”

Contract Office actions

- Review packet using checklist

- Assign contract number

- Enter BOE agenda date

- Identify deficiencies (SharePoint comments)

Communication standards

- Acknowledgement email template

- Anticipated timeline field

- Scaffolded dates (internal deadlines)

Automation ideas

- Auto-send acknowledgment email

- Contract number field locked to Contracts Office only

- Comments trigger notification to supervisor

Outcome:
Status = “Scheduled for BOE”

STAGE 5: BOE Approval Tracking

Owner: Contracts Office

Actions

- Monitor BOE approval

- Update BOE approval date field

Automation ideas

- Manual update of BOE approval date

- Status auto-changes to Approved once date populated

STAGE 6: Finalization & Filing

Owner: Contracts Office (automated)

Actions

- Move packet to Approved Contracts repository

- Folder structure:

  - Year

  - Department

- Retain view access for manager

Automation ideas

- Power Automate:

  - Move file

  - Lock editing

  - Send final “Contract Approved” notification

Annual Review Cycle (separate workflow)

This should be its own Power Automate flow, not part of intake.

Tracks

- Insurance expiration

- Annual W-9 refresh

- Reapproval timelines

Automation ideas

- Date-based reminders

- Status = Renewal Required

- Escalation if documents not updated

Recommended SharePoint setup

Libraries

- Contract Intake

- Approved Contracts

Key columns

- Contract Type (Routine / All Other)

- Status

- PII/PHI (Yes/No)

- Exception Required (Yes/No)

- Contract Number

- BOE Date

- Year

- Department